DATA FLOW DIAGRAMS (DFDs) & PROCESS MAPPING

Intelligent Academic Support Dashboard Extending the IUIU ERP
(with NLP Note Translation to Student Mother Tongue)

Prepared on: 05 March 2026

# 1. System Summary (Scope of These DFDs)

These DFDs and process maps describe how to implement an Intelligent Academic Support Dashboard that extends the IUIU ERP. The dashboard provides virtual lecturer rooms, resource management, personalised study planning, progress tracking, AI quiz generation, a course-aware chatbot, and an NLP translation component that converts notes (and optionally quiz/chat outputs) into the international student’s mother tongue based on nationality.

# 2. Legend (DFD Notation Used in This Document)

External Entity: User/Systems outside dashboard boundary (Student, Lecturer, Admin, ERP, AI Provider).
Process: A function that transforms inputs into outputs (P1, P2...).
Data Store: Repository/database/storage (D1, D2...).
Data Flow: Information moving between entities, processes, and stores.

# 3. DFD Level 0 (Context Diagram)

The context diagram treats the whole dashboard as one system. It exchanges data with Students, Lecturers, Admins, the IUIU ERP, and AI/NLP services.

| External Entity | System (Single Process) | Key Data Flows (Examples) |
| --- | --- | --- |
| Student | P0: Intelligent Academic Support Dashboard | Login request/response; Course resources; Study preferences; Timetable/study plan; Quiz attempts/scores; Chat queries/responses; Translation request/translated content; Feedback notes |
| Lecturer | P0: Intelligent Academic Support Dashboard | Login; Course unit list; Resource upload/update; View analytics; View student feedback; Announcements/clarifications; Receive translation readiness reports (optional) |
| Admin | P0: Intelligent Academic Support Dashboard | User/role admin; Programme/year/semester setup; Audit logs; System configuration |
| IUIU ERP System | P0: Intelligent Academic Support Dashboard | Student/lecturer profiles; Course units; Enrolments/registrations; Academic calendar; Timetable constraints (if available) |
| AI/NLP Services | P0: Intelligent Academic Support Dashboard | Quiz generation requests/results; Chat completion requests/results; Translation requests/results; Embedding/indexing operations (if using RAG) |

# 4. DFD Level 1 (Major Subsystems)

Level 1 decomposes P0 into core processes. Data stores are listed first, followed by processes and flows.

## 4.1 Data Stores (Level 1)

| ID | Data Store | What It Contains |
| --- | --- | --- |
| D1 | User & Roles Store | Dashboard user accounts mapped to ERP IDs; roles (student/lecturer/admin). |
| D2 | Course & Enrolment Cache | Local cache/index of ERP course units, year/semester, student registrations (read-only mirror). |
| D3 | Resource Repository | Files (PDF/DOCX/PPT/Images) + metadata (course unit, topic, uploader, version). |
| D4 | Study Plan & Timetable Store | Generated schedules, student preferences, plan versions, completion logs. |
| D5 | Quiz Bank & Attempts Store | Generated quizzes, question metadata, answer keys, student attempts, scores. |
| D6 | Chatbot Knowledge Base / Index | Vector index or searchable store built from course resources; citations/anchors. |
| D7 | Feedback & Notes Store | Structured notes/questions per topic/resource; lecturer responses/updates. |
| D8 | Translation Glossary & Language Profiles | Student nationality → language; course-specific glossary; translated outputs cache. |
| D9 | Audit & Metrics Logs | Access logs, performance metrics, model usage stats, error logs. |

## 4.2 Processes (Level 1)

| Process ID | Process Name | Purpose |
| --- | --- | --- |
| P1 | Authentication & Role-Based Access | Validate ERP credentials / SSO; map ERP identity to dashboard roles; create session. |
| P2 | ERP Data Sync / Retrieval | Pull student/lecturer/course/enrolment data from ERP; update D2. |
| P3 | Virtual Lecturer Rooms & Resource Management | Create room views by year/semester/course unit; upload, tag, version resources; store in D3. |
| P4 | Student Resource Access & Search | Show resources based on enrolment; filter/search; track access events in D9. |
| P5 | AI Study Timetable & Adaptive Planner | Collect preferences; generate plan; adjust plan using progress/quiz data; store in D4. |
| P6 | Progress Tracking & Analytics | Compute engagement, weak topics, completion; expose dashboards for student/lecturer; write D4/D9. |
| P7 | AI Quiz Generation & Delivery | Extract text; generate questions; publish quizzes; mark attempts; store in D5. |
| P8 | Course-Aware Chatbot (RAG/Knowledge Grounding) | Index resources; answer student queries with citations; log interactions; store in D6/D9. |
| P9 | NLP Translation to Student Mother Tongue | Detect target language from nationality; translate notes/quiz/chat outputs; store caches/glossary in D8. |
| P10 | Student Feedback to Lecturer | Submit structured notes; aggregate by topic; notify lecturer; store in D7. |
| P11 | Admin Configuration & Moderation | Programme mapping, languages, content policy checks, user support, audit review. |

## 4.3 Level 1 Data Flows (High-Level)

Below is a high-level list of main flows connecting entities ↔ processes ↔ stores:

Student → P1: credentials; P1 → Student: session/token; P1 ↔ D1: user/role.

P2 ↔ ERP: student/lecturer/course/enrolment; P2 → D2: cached ERP data.

Lecturer → P3: resource upload/metadata; P3 → D3: files & metadata; P3 → D6: indexing trigger.

Student → P4: resource browse/search; P4 → Student: resource list/download links; P4 → D9: access logs.

Student → P5: study preferences; P5 → Student: timetable/study plan; P5 ↔ D4: plan versions & completion.

P6 ↔ D4/D5/D9: compute analytics; P6 → Student/Lecturer: progress dashboards.

P7 ← D3: extracted text; P7 ↔ AI Service: quiz generation; P7 → D5: quiz bank; Student ↔ P7: attempts/scores.

Student ↔ P8: Q&A; P8 ↔ D6: retrieval/index; P8 ↔ AI Service: response generation; P8 → D9: chat logs.

Student/Lecturer → P9: translation request; P9 ↔ AI/NLP: translation; P9 ↔ D8: language profiles/glossary/cache; P9 → Student/Lecturer: translated output.

Student → P10: feedback note; P10 → D7: stored feedback; P10 → Lecturer: notifications/aggregates.

Admin ↔ P11: configuration; P11 ↔ D1/D2/D8/D9: system settings and audits.

# 5. DFD Level 2 (Detailed DFDs for Each Major Process)

Each subsection below provides a Level 2 decomposition: inputs, outputs, data stores, and a stepwise data-flow listing. You can copy these directly into your report, and you can redraw them later using any DFD drawing tool (Visio, Draw.io, Lucidchart).

## P1: Authentication & Role-Based Access

External Entities involved: Student, Lecturer, Admin, IUIU ERP System (Auth/Directory)

Inputs:

Username/Student No./Staff ID

Password/OTP (if used)

Role selection (optional)

Outputs:

Authenticated session/token

Role-based dashboard landing page

Access denied/error messages

Data Stores used:

D1 User & Roles Store

D9 Audit & Metrics Logs

D2 Course & Enrolment Cache (read after login)

Level 2 Data Flow Steps:

| Step | From → To | Data |
| --- | --- | --- |
| 1 | User → P1 | Credentials, device info |
| 2 | P1 → ERP | Credential validation request / SSO handshake |
| 3 | ERP → P1 | Auth success/failure; user profile basics |
| 4 | P1 ↔ D1 | Create/update local user record; assign roles; permissions |
| 5 | P1 → D9 | Login event (success/fail), timestamp |
| 6 | P1 → User | Session token + redirect to student/lecturer/admin home |

## P2: ERP Data Sync / Retrieval

External Entities involved: IUIU ERP System, Admin (triggers/manual sync)

Inputs:

Sync request (scheduled or manual)

ERP API credentials/keys

Filters (semester, faculty, programme)

Outputs:

Updated local cache of courses/enrolments

Sync status report

Errors/alerts

Data Stores used:

D2 Course & Enrolment Cache

D9 Audit & Metrics Logs

Level 2 Data Flow Steps:

| Step | From → To | Data |
| --- | --- | --- |
| 1 | Scheduler/Admin → P2 | Sync trigger + scope (current semester) |
| 2 | P2 → ERP | Request: course units, enrolments, lecturers, academic calendar |
| 3 | ERP → P2 | Data payload (JSON/CSV/DB view) |
| 4 | P2 → D2 | Upsert: programmes, years, semesters, course units, enrolments |
| 5 | P2 → D9 | Sync metrics: counts, duration, failures |
| 6 | P2 → Admin | Sync report + anomalies list |

## P3: Virtual Lecturer Rooms & Resource Management

External Entities involved: Lecturer, Student (read-only)

Inputs:

Upload file

Metadata (course unit, topic, week, year, semester)

Update/replace resource

Resource visibility settings

Outputs:

Resource stored and visible in room

Version history

Indexing trigger for chatbot/quiz/translation

Data Stores used:

D3 Resource Repository

D2 Course & Enrolment Cache

D6 Chatbot Knowledge Base / Index

D9 Audit & Metrics Logs

Level 2 Data Flow Steps:

| Step | From → To | Data |
| --- | --- | --- |
| 1 | Lecturer → P3 | Upload request + metadata |
| 2 | P3 → D2 | Validate lecturer-course mapping; validate semester/year |
| 3 | P3 → D3 | Store file + metadata; create version record |
| 4 | P3 → D9 | Upload log: file type, size, uploader, timestamp |
| 5 | P3 → D6 | Send indexing job (extract text, chunk, embed, index) |
| 6 | P3 → Lecturer | Upload confirmation + room updated |
| 7 | Student → P4 (via rooms) | Browse/download (handled in P4) |

## P4: Student Resource Access & Search

External Entities involved: Student

Inputs:

Search query / filters

Selected course unit

Request resource download/view

Outputs:

Resource list

Resource preview/download

Bookmarks/reading status (optional)

Data Stores used:

D2 Course & Enrolment Cache

D3 Resource Repository

D4 Study Plan & Timetable Store

D9 Audit & Metrics Logs

Level 2 Data Flow Steps:

| Step | From → To | Data |
| --- | --- | --- |
| 1 | Student → P4 | Request: list resources for enrolled course units |
| 2 | P4 → D2 | Fetch student enrolments (current semester) |
| 3 | P4 → D3 | Retrieve resources linked to those course units |
| 4 | P4 → Student | Display rooms/resources; allow filter/search |
| 5 | Student → P4 | Open/download a resource |
| 6 | P4 → D9 | Log access event; time spent (optional) |
| 7 | P4 → D4 (optional) | Update completion status if student marks as done |

## P5: AI Study Timetable & Adaptive Planner

External Entities involved: Student, AI Service/NLP (optional for planning), IUIU ERP System (deadlines/calendar)

Inputs:

Study preferences (hours/day, peak times)

Course load (from D2)

Deadlines/exam dates (from ERP or lecturer posts)

Progress + quiz performance (from D4/D5)

Outputs:

Weekly timetable + study plan

Adaptive updates (rebalanced time allocations)

Notifications/reminders (optional)

Data Stores used:

D2 Course & Enrolment Cache

D4 Study Plan & Timetable Store

D5 Quiz Bank & Attempts Store

D9 Audit & Metrics Logs

Level 2 Data Flow Steps:

| Step | From → To | Data |
| --- | --- | --- |
| 1 | Student → P5 | Preference form + constraints (availability) |
| 2 | P5 → D2 | Fetch enrolled course units + credit load |
| 3 | P5 → ERP (optional) | Fetch academic calendar/deadlines/exam schedule |
| 4 | P5 → AI Service (optional) | Generate schedule allocation recommendations |
| 5 | AI Service → P5 | Suggested distribution (topics/time blocks) |
| 6 | P5 → D4 | Save plan version (v1) + timetable blocks |
| 7 | P5 → Student | Display timetable + tasks (resource links) |
| 8 | P5 ← D4/D5 | Monitor completion + quiz scores |
| 9 | P5 → D4 | Update plan (v2, v3...) based on weaknesses/missed sessions |
| 10 | P5 → D9 | Planning metrics (generate time, edits, adherence) |

## P6: Progress Tracking & Analytics

External Entities involved: Student, Lecturer

Inputs:

Resource access logs

Study plan completion

Quiz attempt scores

Chatbot topic frequencies

Outputs:

Student progress dashboard

Lecturer analytics (weak topics, engagement)

Early-warning flags (optional)

Data Stores used:

D4 Study Plan & Timetable Store

D5 Quiz Bank & Attempts Store

D7 Feedback & Notes Store

D9 Audit & Metrics Logs

Level 2 Data Flow Steps:

| Step | From → To | Data |
| --- | --- | --- |
| 1 | P6 ← D9 | Access logs, usage metrics |
| 2 | P6 ← D4 | Plan completion, adherence |
| 3 | P6 ← D5 | Quiz scores by topic |
| 4 | P6 ← D7 | Student feedback frequency by topic |
| 5 | P6 → Student | Personal dashboard: completed vs pending, weak areas |
| 6 | P6 → Lecturer | Class dashboard: common weak topics, resource usage |
| 7 | P6 → D9 | Analytics computations (snapshots), alerts |

## P7: AI Quiz Generation & Delivery

External Entities involved: Lecturer, Student, AI Service/NLP

Inputs:

Source text (notes/resources)

Quiz settings (MCQ/SAQ, difficulty, number of items)

Attempt submission

Outputs:

Generated quiz

Auto-marked score (MCQ) + feedback

Item analysis (optional)

Data Stores used:

D3 Resource Repository

D5 Quiz Bank & Attempts Store

D9 Audit & Metrics Logs

D8 Translation Glossary & Language Profiles (optional)

Level 2 Data Flow Steps:

| Step | From → To | Data |
| --- | --- | --- |
| 1 | Lecturer/Student → P7 | Request quiz generation for a course unit/topic |
| 2 | P7 → D3 | Extract resource text (OCR if needed) |
| 3 | P7 → AI Service | Prompt + extracted text + constraints |
| 4 | AI Service → P7 | Quiz items + answers + explanations |
| 5 | P7 → D5 | Store quiz in bank; tag by topic |
| 6 | Student → P7 | Attempt answers submission |
| 7 | P7 → D5 | Store attempt; compute score |
| 8 | P7 → Student | Return score + feedback/explanations |
| 9 | P7 → D9 | Log quiz usage, latency, errors |
| 10 | P7 → P9 (optional) | Translate quiz/explanations to mother tongue |

## P8: Course-Aware Chatbot (RAG/Knowledge Grounding)

External Entities involved: Student, AI Service, Lecturer (optional monitoring)

Inputs:

Student query

Course context (course unit/topic)

Retrieved resource chunks

Outputs:

Answer grounded in resources

Citations/anchors to source materials

Conversation history

Data Stores used:

D6 Chatbot Knowledge Base / Index

D3 Resource Repository (source of truth)

D9 Audit & Metrics Logs

D8 Translation Glossary & Language Profiles (optional)

Level 2 Data Flow Steps:

| Step | From → To | Data |
| --- | --- | --- |
| 1 | Student → P8 | Question + selected course unit/topic |
| 2 | P8 → D6 | Retrieve top relevant chunks (vector search) |
| 3 | P8 → AI Service | Compose prompt with retrieved chunks + guardrails |
| 4 | AI Service → P8 | Answer + cited chunks |
| 5 | P8 → Student | Display answer + citations/links to resources |
| 6 | P8 → D9 | Log question topic, satisfaction (optional), latency |
| 7 | P8 → P9 (optional) | Translate response to mother tongue |

## P9: NLP Translation to Student Mother Tongue

External Entities involved: Student, Lecturer, AI/NLP Translation Service, IUIU ERP System (nationality)

Inputs:

Text to translate (notes/quiz/chat)

Student identity

Target language selection (auto by nationality or manual override)

Glossary terms (course terms)

Outputs:

Translated text

Bilingual view (English + target language)

Updated glossary/cache

Data Stores used:

D8 Translation Glossary & Language Profiles

D2 Course & Enrolment Cache (for student profile)

D9 Audit & Metrics Logs

Level 2 Data Flow Steps:

| Step | From → To | Data |
| --- | --- | --- |
| 1 | Student/Lecturer → P9 | Translate request + content |
| 2 | P9 → D2 / ERP | Fetch student nationality; map to language |
| 3 | P9 ↔ D8 | Load glossary + prior translations cache |
| 4 | P9 → AI/NLP Service | Translation request + glossary constraints |
| 5 | AI/NLP Service → P9 | Translated output |
| 6 | P9 → D8 | Store translation cache; update glossary suggestions |
| 7 | P9 → User | Return translated content (with option to toggle English) |
| 8 | P9 → D9 | Translation usage logs; errors |

## P10: Student Feedback to Lecturer

External Entities involved: Student, Lecturer

Inputs:

Feedback note (topic/resource)

Difficulty category (e.g., definitions, steps, examples)

Optional screenshot/attachment

Outputs:

Aggregated feedback by topic for lecturer

Notifications/flags

Lecturer response/clarification posts

Data Stores used:

D7 Feedback & Notes Store

D3 Resource Repository (if attachment)

D9 Audit & Metrics Logs

Level 2 Data Flow Steps:

| Step | From → To | Data |
| --- | --- | --- |
| 1 | Student → P10 | Submit structured feedback form |
| 2 | P10 → D7 | Store note; link to course unit + resource + student |
| 3 | P10 → D9 | Log feedback submission |
| 4 | P10 → Lecturer | Notify (email/in-app) + summary counts |
| 5 | Lecturer → P10 | Post response/clarification or update resources |
| 6 | P10 → D7 | Store lecturer response; mark resolved |

## P11: Admin Configuration & Moderation

External Entities involved: Admin

Inputs:

Create/assign roles

Programme/year/semester setup

Language mapping rules

Content moderation actions

System monitoring

Outputs:

Updated system settings

Audit reports

Resolved incidents

Data Stores used:

D1 User & Roles Store

D2 Course & Enrolment Cache

D8 Translation Glossary & Language Profiles

D9 Audit & Metrics Logs

Level 2 Data Flow Steps:

| Step | From → To | Data |
| --- | --- | --- |
| 1 | Admin → P11 | Configuration change request |
| 2 | P11 ↔ D1/D2/D8 | Update settings/mappings |
| 3 | P11 → D9 | Audit record of change + admin identity |
| 4 | Admin → P11 | Review logs/metrics |
| 5 | P11 → Admin | Reports: usage, errors, model costs |

# 6. Process Mapping (End-to-End and Per-Process Maps)

Process mapping shows the sequence of activities and decision points. The maps below are written in a format you can convert into swimlane diagrams (Student / Lecturer / Dashboard / ERP / AI Services).

## 6.1 End-to-End Project Development Process Map (From Idea → Working Prototype)

A. Initiation & Planning

Define stakeholders (students, lecturers, ERP admin).

Confirm scope: faculty/programmes to pilot, semester, course units.

Define success metrics (resource access time reduction, quiz usefulness, chatbot satisfaction).

Set up project repository, issue tracker, and communication plan.

B. Requirements & Analysis

Elicit functional requirements (rooms, uploads, planner, quizzes, chatbot, translation).

Elicit non-functional requirements (security, availability, performance, privacy).

Analyse ERP integration points: APIs, database views, authentication/SSO.

Create user stories + acceptance criteria.

C. System Design

Architecture: web app + AI services; decide monolith vs microservices.

Database schema (D1–D9).

UI/UX wireframes for student, lecturer, admin.

Define DFDs, ERD, sequence diagrams.

Define translation strategy (nationality→language mapping; glossary; caching).

D. Implementation (Core Platform)

Build authentication/authorization (P1).

Implement ERP sync/cache module (P2).

Implement virtual rooms + resource repository (P3).

Implement student browsing/search (P4).

E. Implementation (AI Features)

Timetable + planner (P5) and progress tracking (P6).

Quiz generation pipeline (P7).

Course-aware chatbot with indexing (P8).

Translation service integration + glossary (P9).

F. Testing & Evaluation

Unit tests, integration tests, security tests.

Usability testing with pilot users.

Evaluate AI outputs (accuracy/relevance), bias, and error handling.

Measure performance (latency of quiz/chat/translation).

G. Deployment & Documentation

Deploy prototype (staging → pilot).

Create user guides and admin handbook.

Prepare final report, demos, and presentation.

Collect feedback and propose next iteration.

## 6.2 Operational Process Maps (Swimlane-Ready)

Each map is presented as: Trigger → Steps → Decision points → Outputs.

### Map 1: Student Onboarding & Login (P1 + P2)

Student:

Open dashboard URL/app.

Enter Student No. / email and password (and OTP if enabled).

Select current semester (if prompted).

Dashboard:

Validate inputs; send authentication request to ERP/SSO.

On success: create session; load role permissions; create local user profile if first login.

Fetch cached enrolments (D2); if cache stale, request P2 refresh in background or on-demand.

ERP:

Return authentication status and basic profile (name, nationality, programme, year).

Return enrolment list and course units for current semester (or allow dashboard to fetch via API).

Output:

Student lands on dashboard with course units, rooms, study tools visible based on enrolment.

### Map 2: Lecturer Uploads Notes to Virtual Room (P3)

Lecturer:

Login and open a course unit room.

Click Upload, choose file(s), enter metadata (topic, week, tags).

Submit upload.

Dashboard:

Validate lecturer-course mapping and file type/size.

Store file and metadata; create version and visibility settings.

Trigger indexing for chatbot/quiz extraction.

AI Services (Indexing):

Extract text, chunk content, create embeddings, and update knowledge index.

Return indexing status.

Output:

Resource becomes available to enrolled students; appears in search; ready for quiz/chat.

### Map 3: Student Generates a Study Timetable (P5)

Student:

Open Study Planner.

Enter preferences (available hours, preferred times, days off).

Choose goal (revision, catch-up, exam prep) and submit.

Dashboard:

Retrieve course load and calendar constraints.

Generate a draft schedule (rule-based or AI-assisted).

Store timetable and show editable view.

Allow student to accept or adjust; save final plan.

AI Service (optional):

Propose time allocation per course based on load/weights/weaknesses.

Return recommended distribution.

Output:

Weekly timetable linked to resources; reminders optional.

### Map 4: Quiz Generation and Attempt (P7)

Student/Lecturer:

Select course unit and topic; choose quiz type and number of questions.

Click Generate Quiz (or lecturer schedules a quiz).

Student answers questions and submits.

Dashboard:

Extract relevant text from selected resources.

Send generation request to AI; receive quiz items.

Store quiz; deliver to student; accept attempt; auto-mark MCQs; save score.

AI Service:

Generate questions and answers based on content; include explanations.

Optionally provide difficulty tags and key concepts.

Output:

Score + feedback; weak topics stored for planner to adapt.

### Map 5: Course-Aware Chatbot Q&A (P8)

Student:

Open chatbot within a specific course unit.

Ask a question; optionally choose language (auto).

Dashboard:

Retrieve relevant chunks from knowledge base.

Send query + context to AI; receive answer with citations.

Display answer; log interaction; allow rating (helpful/not).

AI Service:

Generate response grounded in retrieved notes; avoid hallucinations; include citations.

Output:

Instant explanation; common questions aggregated for lecturer analytics.

### Map 6: NLP Translation to Mother Tongue (P9)

Student:

Request translation while viewing notes/quiz/chat response.

Optionally override language if multilingual.

Dashboard:

Detect student nationality and map to language profile.

Apply glossary constraints for technical terms.

Send translation request; receive translated content.

Show bilingual toggle; cache translations.

AI/NLP Translation Service:

Translate text; preserve meaning, headings, lists, and key medical/technical terms.

Return translated output.

Output:

Translated notes in mother tongue; improved comprehension for international students.

### Map 7: Student Feedback to Lecturer (P10)

Student:

Under a topic/resource, click ‘I didn’t understand’.

Choose difficulty category and write note; submit.

Dashboard:

Store feedback linked to topic/resource.

Aggregate feedback counts by topic; notify lecturer.

Lecturer:

Review aggregated difficult topics.

Post clarification or update resources; mark feedback addressed.

Output:

More responsive teaching; feedback loop visible in dashboard.

# 7. Non-Functional Flows to Include in Your Final Year Project

These are often required in system analysis sections and can be included as DFD notes or process constraints:

Security & Privacy

Role-based access control: students only access enrolled course units.

Encrypt sensitive data in transit (HTTPS) and at rest (DB/file storage).

Audit trails for logins, uploads, admin changes (D9).

Data minimisation: cache only what’s necessary from ERP (D2).

Reliability & Availability

Graceful degradation if AI service is down (use rule-based planner, show error & retry for quiz/chat/translation).

Background queues for indexing and translation caching.

Backups for D3 resources and D4/D5 records.

Quality of AI Outputs

Human-in-the-loop: allow lecturers to review quizzes before publishing (optional).

Guardrails against hallucinations in chatbot: cite sources; refuse when no evidence.

Translation glossary: preserve technical terms; allow lecturer-approved glossary updates.

Performance

Cache frequently accessed resources; use CDN if needed.

Set latency targets: chat/translation response time; quiz generation acceptable delay.

Paginate lists and search results.

# 8. Quick Checklist (What to Draw in Visio/Draw.io from This Document)

DFD Level 0 Context Diagram (entities: Student, Lecturer, Admin, ERP, AI Services; process P0).

DFD Level 1 (processes P1–P11 + stores D1–D9).

DFD Level 2 for each: P1–P11 (you can start by drawing the table steps as arrows).

Swimlane process maps: Maps 1–7 (Student / Lecturer / Dashboard / ERP / AI).

# 9. Gantt Chart (Suggested 6-Week MVP Implementation Plan)

Gantt chart showing a realistic 6-week solo development timeline for an MVP prototype. Bars indicate planned work periods, with overlapping tasks where necessary.

| Work Package / Task | Owner | W1 | W2 | W3 | W4 | W5 | W6 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Scope confirmation, stakeholder check-in, requirements | Student | █ | █ |  |  |  |  |
| User stories, acceptance criteria, final MVP scope lock | Student | █ | █ |  |  |  |  |
| Architecture, DB schema, UI wireframes | Student | █ | █ |  |  |  |  |
| ERP integration design (APIs, auth, data mapping) | Student + ERP Admin | █ | █ |  |  |  |  |
| P1 Authentication + RBAC | Student |  | █ | █ |  |  |  |
| P2 ERP data sync/cache module | Student |  | █ | █ |  |  |  |
| P3 Virtual rooms + resource upload/versioning | Student |  | █ | █ | █ |  |  |
| P4 Student resource browsing/search | Student |  |  | █ | █ |  |  |
| Resource extraction + indexing pipeline (RAG prep) | Student |  |  | █ | █ |  |  |
| P5 Study planner + P6 progress analytics (MVP) | Student |  |  |  | █ | █ |  |
| P7 AI quiz generation + attempts + scoring | Student |  |  |  | █ | █ |  |
| P8 Chatbot + P9 translation workflow (MVP) | Student |  |  |  |  | █ | █ |
| P10 feedback loop + P11 admin controls | Student |  |  |  |  | █ | █ |
| Testing, debugging, pilot review, refinements | Student + Pilot Users |  |  |  |  | █ | █ |
| Documentation, final report writing, demo prep | Student |  |  |  |  |  | █ |

Notes:
• This 6-week plan assumes MVP scope and overlapping development, testing, and documentation.
• Prioritise stable delivery of P1–P4 first, then implement the strongest AI features as demonstrable modules.

# 10. Gantt Chart (Alternative 6-Week Critical Path Plan)

Gantt chart showing a more compressed 6-week critical-path view. This version is useful if your supervisor wants a simpler, milestone-style timeline.

| Work Package / Task | Owner | W1 | W2 | W3 | W4 | W5 | W6 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Initiation, requirements, and system design | Student | █ |  |  |  |  |  |
| Authentication, ERP link, and database setup | Student | █ | █ |  |  |  |  |
| Core platform (virtual rooms, uploads, student access) | Student |  | █ | █ | █ |  |  |
| Indexing + AI MVP (planner, quiz, chatbot, translation) | Student |  |  | █ | █ | █ |  |
| Feedback/admin + testing + bug fixing | Student |  |  |  |  | █ | █ |
| Pilot, documentation, report polishing, final demo | Student |  |  |  |  |  | █ |

Notes:
• Use this critical-path chart if you need a simpler supervision timeline for six weeks.
• Keep non-essential enhancements optional so the final demo remains stable and complete.